ATTACHMENT 1. GWP CACENA calendar of activities and international events for 2014

| Date | Activity | Location | Responsible authority | Work plan item | Cost, K Euro |
| --- | --- | --- | --- | --- | --- |
| 13-14 February | Second meeting of the global network of basins working on climate change adaptation | Geneva, Switzerland | UNECE |  |  |
| 27-28 February | The 2nd Stakeholders Consultation Meeting for the 7th World Water Forum | Gyeongju, Republic of Korea |  | 2.2.3 | 9.0 |
| 22 March | World Water Day and national multi-sectoral roundtables - dialogues on development strategy of national development objectives within a global GWP strategy for 2014-2020 | Almaty, Ashgabat, Baku, Bishkek, Erevan, Dushanbe, Tbilisi, Tashkent, Ulan Bator | CWPs | 1.1.1 | 9 х 2.0 = 18.0 |
| March - April | National consultations on water in post-2015 Development Agenda – in Tajikistan and Kazakhstan | Dushanbe, Tashkent | CWP-Tajikistan and CWP-Kazakhstan | Sub-contract |  |
| April (second half) | 1st round of national workshop-seminars on urgent national issues | Almaty, Ashgabat, Baku, Bishkek, Erevan, Dushanbe, Tbilisi, Tashkent, Ulan Bator | CWPs | 2.2.2. | 9 х 1.0 = 9.0 |
| 2-3 April | Conference “Cooperation for Energy, Food and Water Security in transboundary basins under changing climate” | Ho Chi Minh, Vietnam |  |  |  |
| 10-12 April | 2nd Caspian International Aqua technologies Exhibition and Forum | Baku, Azerbaijan |  |  |  |
| 19-20 May | The conference "Sustainability in the Water-Energy-Food Nexus. Synergies and Tradeoffs: Governance and Tools at various Scales" | Bonn, Germany |  |  |  |
| 27-29 May | 3rd Istanbul International Water Forum | Istanbul, Turkey |  |  |  |
| 2 June | Kura-Araks River Basin Day | Baku, Erevan, Tbilisi | CWPs | 2.1.1 | 3 х 3.0 = 9.0 |
| 27-29 June | GWP advisory partners’ meeting | Trinidad and Tobago | GWP CACENA Secretariat | 3.1.1 (CP ) | 20.0 |
| July | 2 multi-sectoral national roundtables - dialogues on development strategy of national development objectives within a global GWP strategy for 2014-2020 | Almaty, Ashgabat, Baku, Bishkek, Erevan, Dushanbe, Tbilisi, Tashkent, Ulan Bator | CWPs | 1.1.1 | 9 х 2.0 = 18.0 |
| 12-14 July | Regional seminar “IWRM on basin level” | Ulan Bator, Mongolia | Members of Regional Council | 1.1.2 | 28.0 |
| August 31 – September 5 | World Water Week in Stockholm “Energy and Water” | Stockholm |  |  |  |
| September | 2nd round of national workshop-seminars on urgent national issues | Almaty, Ashgabat, Baku, Bishkek, Erevan, Dushanbe, Tbilisi, Tashkent, Ulan Bator | CWPs | 2.2.2. + 2.1.1(ЦА) | 9 х 1.0 = 9.0 6 х 3.0 = 18.0 |
| September | Towards the 7th World Water Forum: Regional Conference of the CACENA countries. Regional workshop within the conference on the practical use of BEAM and ASBmm models to analyze different future water development scenarios within the GWP CACENA Climate Change Adaptation Program | Ashgabat, Turkmenistan | Partners and members of Regional Council | 2.2.1 + GWPO additional fund CCA Program | 6.0 + ? 20.0 |
| October | Conference “Use of alternate water-water treatment technologies” and meeting of GWP CACENA Regional Council | Erevan, Armenia | CWP-Armenia and members of Regional Council | 3.1.1 (RC) | 10.0 |
| December | Meeting of GWP CACENA Regional Council | Baku, Azerbaijan | GWP CACENA Secretariat, members of Regional Council | 3.1.1 (RC) | 10.0 |